## Slide 1: Project Plan
2017
2018
Today
Jan
Feb
Mar
Apr
May
Milestone 1
Milestone 2
Milestone 3
56 days
100%
Jan 15 – Feb 2
Investigation
41 days
50%
Feb 2 - Feb 23
Prototyping
50 days
38%
Feb 26 - April 13
Development
210 days
40%
April 16 - May 1
Testing
26 days
May 1 – May 15
Analyzing data
35 days
May 16 – May 30
Writing Report

## Slide 2: Prototyping
Create sketch prototype of Eng-news site
Create sketch prototype of qq-news site
Create a Chinese version of a application site (paper)
Create a English version of a application site (paper)
Create a Sketch prototypes of application site
Test eng-news site
Test zh-news site
Test zh-application site
Test eng-application site

## Slide 3: Development
Create Chinese news site with both language versions
Create English news site with both language versions
Create Chinese application site with both language versions
Create English application site with both language versions
Set up databases
Set up hosting for sites (AWS)
Get hosting name domain
Test if sites work in China
Create algoritm that choses what to test the user on

## Slide 4: Testing
Send the link to people that are willing to test
Set up mtruk if possible
Keep testing untill enough people have tested the site

## Slide 5: Analyzing data
Use jupyter notebook to visualise and analyse the data
Possibly use machine-learning algoritms to find relevant patterns in the data

## Slide 6: Report
Finish writing, presentation, opposition etc.